Create DI (Depot) – Validation Coverage and Test Results on Standard API

System: QS4, client 700   ·   Date: 17 September 2026   ·   Prepared by: Siddharth

# Scope and method

This document summarises the Create DI position for depot deliveries. SAP's standard delivery API (API_OUTBOUND_DELIVERY_SRV, version 2) was tested end to end in QS4 through SAP Gateway Client, with debugger breakpoints on the custom delivery check methods. All three depot flows were covered: Trade, Non-trade and depot-to-depot STO, with positive and negative tests.

# Summary

The standard API creates depot DIs for all three flows using only order, item, quantity and shipping point, as on the portal screen.

SAP's delivery checks run when the API creates a DI, in the same order as in the screen transaction.

Standard SAP already refuses a DI when the quantity is above what is open, the order failed credit check, the order has a delivery block, or the order is incomplete.

A billing block is not enforced. A small check in the existing delivery BAdI is needed.

# 1. Create DI flows

| Flow | Order used | Why this order | Result |
| --- | --- | --- | --- |
| Depot Trade (ZTRD → ZNP) | 5284403 / 10 – depot 6073 (PB Phagwara TR) | Open quantity (30 TO), credit check passed, no blocks, order complete (SPI SP01) | Passed – DI 9004953534 created (1 TO) and read back |
| Depot Non-trade (ZNTR → ZLF) | 5284692 / 10 – depot 4215 (BR Chhapra SC TR) | Open quantity, credit released, no blocks, order complete | Passed – DI 9004953537 created (1 TO) and read back |
| Depot STO (ZNL) | STO 5600083801 / 10 – depot 8265 (UP Mathura RSD) → depot 8264 | Open quantity (5,000 TO, nothing delivered), route maintained | Passed – DI 9004953538 created (1 TO) and read back |

# 2. Business validations at DI creation

| Validation | Checked through API? | Test order and why | Runtime result |
| --- | --- | --- | --- |
| Quantity must not exceed open order quantity | Yes – standard SAP | 5284403 – 29 TO left after the first DI; 30 TO requested | Proven – refused (VL/363 “Delivery quantity is greater than target quantity 29 TO”); no DI created |
| Order blocked by credit check | Yes – standard SAP | 5284664 (depot 5374) – failed credit check, otherwise complete and unblocked, so credit was the only reason to refuse | Proven – refused (VL/060 “Order blocked for delivery as a result of credit check”) |
| Order with delivery block | Yes – standard SAP | 5284465 (depot 6812) – credit OK and unblocked; delivery block 01 (Credit limit), then 15 (Depot Blocking), set for the test and removed afterwards | Proven – refused for both codes; message names the block |
| Order with billing block | No | 5284465 – credit OK; billing block 15 set for the test and removed afterwards | Proven gap – DI 9004953540 was created despite the billing block. Development needed. |
| Order incomplete (SPI missing on order) | Yes – standard SAP | 5284812 (depot 5346) – the only missing field was SPI on the order header | Proven – refused (VL/096 “Order is incomplete – maintain the order”) |
| One material per DI | No – existing check only runs in VL01N/VL02N | Checked by debugger trace: transaction code is blank on API calls | Proven not executed on API. The portal creates one DI per order line, so it cannot be breached from the portal. Confirmation requested. |
| Blocked order / total quantity via bill-to-ship-to link | Not applicable to depot DIs | The link is only filled on factory-side bill-to-ship-to deliveries | Custom check skipped on depot DIs; credit, delivery block and quantity are covered by standard SAP above |

# 3. Validations belonging to later dispatch steps (for information)

| Validation | Status |
| --- | --- |
| Storage location must match SPI (ZLETSPIMAP) | Proven on API change of DI 9004953534: DRD refused (ZLE/104 “Correct the SPI as per the storage location”); GDF accepted and saved |
| One storage location per depot DI; FTB self-transporter restriction; transporter mapped to depot | Belong to the batch-determination and transporter steps; to be covered when those APIs are taken up |

# 4. Development needed for depot Create DI

Only the billing block check: a small addition to the existing delivery BAdI implementation (ZEI_LE_DELIVERY_PROCESS), so the API refuses a DI when the sales order has a billing block. No new service and no change to the API call.

Decisions needed:

Which billing block codes should stop a DI – all codes, or a defined list?

Level – header billing block only, or item-level blocks too?

Where it applies – API only, or also VL01N and background delivery runs?

# 5. Open points

One material per DI: please confirm the portal's one-order-line-per-DI rule is sufficient.

Bill-to-ship-to: runs as a factory-side pair of linked deliveries, not a depot DI; to be taken up separately.

Before sign-off: rerun one positive and one negative test as the CPI integration user.

Duplicate DIs: protection sits with Hybris/CPI.

# 6. Test data note

Test DIs created in QS4: 9004953534 (Trade), 9004953537 (Non-trade), 9004953538 (STO), 9004953540 (billing block test).

Orders changed for block tests: blocks were set and removed on 5284465 and 5284415.

Side effect on order 5284415: saving the order re-ran the credit check; the order is now credit-blocked because the customer has overdue items.